Software Engineering Practical File

Student Details

Name: ____________________

Roll No.: ____________________

Class/Semester: ____________________

Subject: Software Engineering Lab

Session: ____________________

Index

Role of Software in Modern Domains

Software Process Model Selection

Software Requirement Specification (SRS)

UML Modeling

Project Estimation using COCOMO Model

Deployment Diagram

Risk Management Chart

Gantt Chart and PERT Chart

Test Case Design

Version Control using Git and GitHub

Agile Development using Scrum

API Development and Testing

Introduction to DevOps

AI-assisted Coding using GitHub Copilot

LLM-Based Application Development

Software Testing using Automation Tools

1. Role of Software in Modern Domains

Aim

To study the importance of software in different modern industries.

Theory

Software has become the backbone of almost every industry. It helps organizations automate work, improve speed, reduce cost, increase accuracy, and deliver better services to users.

Case Study Based Discussion

Healthcare

Software is used in hospital management systems, electronic health records, telemedicine, appointment booking, and medical billing.

It improves patient care, data storage, diagnostic support, and communication between doctors and patients.

Example: A hospital management system can store patient history, lab reports, prescriptions, and discharge summaries.

Entertainment

Software is used in OTT platforms, gaming, music streaming, video editing, and animation.

It enables personalized recommendations, online streaming, digital content creation, and user analytics.

Example: Platforms like Netflix and Spotify use software to suggest content according to user behavior.

Banking

Banking software supports online transactions, mobile banking, ATM services, fraud detection, and account management.

It ensures secure financial operations and faster customer service.

Example: Mobile banking apps allow balance checks, money transfer, bill payments, and mini statements.

Retail

Retail software is used in billing systems, e-commerce websites, inventory management, CRM, and digital payments.

It helps in order tracking, stock control, customer engagement, and sales reporting.

Example: Amazon-like systems use software for product listing, cart management, order processing, and delivery tracking.

Education

Educational software supports online learning, attendance, examinations, student records, and digital classrooms.

It increases accessibility and supports hybrid learning models.

Example: Learning Management Systems allow teachers to upload notes, assignments, quizzes, and grades.

Conclusion

Software plays a vital role in all modern domains by improving efficiency, communication, and user experience.

2. Software Process Model Selection

Aim

To compare software process models and select the best one for a chosen system.

Chosen System

Online Learning Management System (LMS)

Models Compared

Waterfall Model

Sequential model with fixed phases.

Best when requirements are clear and stable.

Advantage: Easy to manage and document.

Limitation: Difficult to handle changing requirements.

Agile Model

Iterative and incremental model.

Best when requirements change frequently.

Advantage: Continuous feedback, faster releases, flexible planning.

Limitation: Requires close collaboration and active stakeholder involvement.

Spiral Model

Risk-driven iterative model.

Best for large and high-risk systems.

Advantage: Strong focus on risk analysis.

Limitation: Costly and complex for small projects.

Comparison Summary

| Model | Flexibility | Risk Handling | Customer Involvement | Best Use |
| --- | --- | --- | --- | --- |
| Waterfall | Low | Low | Low | Stable projects |
| Agile | High | Medium | High | Dynamic projects |
| Spiral | Medium | High | Medium | Large risky projects |

Best Model for LMS

Agile is the best model for an LMS because educational platforms need frequent updates, user feedback, feature improvements, and regular testing.

Conclusion

Agile is most suitable for the selected system due to its adaptability, faster delivery, and user-focused development.

3. Software Requirement Specification (SRS)

Aim

To prepare the SRS for the selected system.

Project Title

Online Learning Management System

Introduction

The LMS is a web-based application that allows students, teachers, and administrators to manage courses, assignments, quizzes, attendance, and learning materials.

Functional Requirements

User registration and login

Role-based access for admin, teacher, and student

Course creation and enrollment

Upload and download study material

Assignment submission

Quiz and test management

Attendance tracking

Notifications and announcements

Report generation

Non-functional Requirements

The system should be secure and password protected.

The system should be available 24x7.

Pages should load within a reasonable time.

The application should support multiple browsers.

The data should be backed up regularly.

The interface should be simple and user-friendly.

Use Cases

Student

Register and log in

Enroll in course

View study material

Submit assignment

Attempt quiz

Check results

Teacher

Log in

Create course

Upload content

Create assignments and quizzes

Evaluate submissions

Track attendance

Admin

Manage users

Manage departments and courses

Monitor overall system

Generate reports

Conclusion

The SRS defines the scope and expected behavior of the LMS clearly and acts as the foundation for development.

4. UML Modeling

Aim

To design UML models for the selected system.

Use Case Diagram

Actors:

Admin

Teacher

Student

Main Use Cases:

Login

Manage Users

Create Course

Upload Material

Enroll in Course

Submit Assignment

Conduct Quiz

View Result

Textual representation:

Student  -> Login, Enroll in Course, View Material, Submit Assignment, Attempt Quiz, View Result
Teacher  -> Login, Create Course, Upload Material, Create Quiz, Evaluate Assignment
Admin    -> Login, Manage Users, Generate Reports, Monitor System

Class Diagram

Classes:

User

Student

Teacher

Admin

Course

Assignment

Quiz

Result

Relationships:

Student, Teacher, and Admin inherit from User

Teacher manages Course

Student enrolls in Course

Course contains Assignment and Quiz

Quiz generates Result

Textual representation:

User(userId, name, email, password)
Student(enrollmentNo, semester)
Teacher(employeeId, department)
Admin(adminId)
Course(courseId, title, description)
Assignment(assignmentId, dueDate)
Quiz(quizId, totalMarks)
Result(resultId, score)

Object Diagram

Sample objects:

student1 : Student = {name = "Aman", enrollmentNo = "23CS101"}
teacher1 : Teacher = {name = "Riya", employeeId = "T12"}
course1  : Course  = {title = "Software Engineering"}
quiz1    : Quiz    = {quizId = "Q1", totalMarks = 20}

Conclusion

UML models help visualize system structure, actors, and interactions before implementation.

5. Project Estimation using COCOMO Model

Aim

To estimate effort and development time using the COCOMO model.

Assumption

Project type: Organic

Estimated size: 25 KLOC

Basic COCOMO Formula

Effort (Person-Months) = 2.4 x (KLOC)^1.05

Development Time (Months) = 2.5 x (Effort)^0.38

Calculation

Effort = 2.4 x (25)^1.05

Effort approximately = 70.4 person-months

Development Time = 2.5 x (70.4)^0.38

Development Time approximately = 12.6 months

Interpretation

Approximate team effort required: 70.4 person-months

Approximate schedule required: 12 to 13 months

Conclusion

COCOMO helps estimate the required resources and time in the early planning phase.

6. Deployment Diagram

Aim

To prepare the deployment architecture of the system.

Nodes

Client Device

Web Server

Application Server

Database Server

Textual Deployment Diagram

[Client Browser]
      |
      v
[Web Server]
      |
      v
[Application Server]
      |
      v
[Database Server]

Explanation

Users access the system from laptops or mobile browsers.

Requests first reach the web server.

Business logic is handled by the application server.

Data is stored in the database server.

Conclusion

The deployment diagram shows how hardware and software components are arranged in the real environment.

7. Risk Management Chart

Aim

To identify and manage project risks.

Risk Chart

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Requirement changes | High | High | Use Agile and frequent review meetings |
| Server downtime | Medium | High | Use backup server and monitoring |
| Security breach | Medium | High | Apply authentication, encryption, and audits |
| Delay in development | High | Medium | Divide work into sprints and track progress |
| Data loss | Low | High | Regular database backup |
| Lack of user training | Medium | Medium | Provide demos and user manuals |

Conclusion

Risk management improves project success by identifying issues early and preparing mitigation plans.

8. Gantt Chart and PERT Chart

Aim

To prepare project scheduling charts.

Gantt Chart

| Task | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 |
| --- | --- | --- | --- | --- | --- | --- |
| Requirement Gathering | Done |  |  |  |  |  |
| System Design |  | Done | Done |  |  |  |
| Development |  |  | Done | Done | Done |  |
| Testing |  |  |  | Done | Done |  |
| Deployment |  |  |  |  |  | Done |

PERT Chart

Start
  |
  v
Requirement Gathering
  |
  v
System Design
  |
  v
Development
  |
  v
Testing
  |
  v
Deployment
  |
  v
End

Conclusion

Gantt and PERT charts help in planning, scheduling, and tracking project progress effectively.

9. Test Case Design

Aim

To design test cases for the selected system.

Sample Test Cases

| Test Case ID | Module | Input | Expected Output | Result |
| --- | --- | --- | --- | --- |
| TC01 | Login | Valid email and password | User logged in successfully | Pass |
| TC02 | Login | Invalid password | Error message displayed | Pass |
| TC03 | Registration | New student details | Account created successfully | Pass |
| TC04 | Course Enrollment | Select valid course | Enrollment successful | Pass |
| TC05 | Assignment Upload | Valid file | File uploaded successfully | Pass |
| TC06 | Quiz | Correct answers submitted | Score generated | Pass |

Conclusion

Test cases help verify whether each function of the system works as expected.

10. Version Control using Git and GitHub

Aim

To understand repository creation, commits, push operations, and branching.

Steps

Create a local project folder.

Initialize Git repository using `git init`.

Add files using `git add .`.

Commit changes using `git commit -m "Initial commit"`.

Create a GitHub repository.

Connect local and remote repository using `git remote add origin <repo-url>`.

Push code using `git push -u origin main`.

Create a branch using `git branch feature-login`.

Switch branch using `git checkout feature-login`.

Merge branch into main after testing.

Common Commands

git init
git add .
git commit -m "Initial commit"
git branch feature-login
git checkout feature-login
git checkout main
git merge feature-login
git push origin main

Conclusion

Git and GitHub help manage source code, collaboration, branch handling, and version history.

11. Agile Development using Scrum

Aim

To understand Agile development with Scrum practices.

Scrum Concepts

Product Backlog: List of all required features

Sprint: Short development cycle, usually 1 to 4 weeks

Sprint Planning: Meeting to select tasks for a sprint

Daily Scrum: Daily stand-up to discuss progress

Sprint Review: Demo of completed work

Sprint Retrospective: Discussion on improvements

Sample Product Backlog

User login

Course management

Assignment upload

Quiz module

Attendance tracking

Notification system

Sample Sprint Plan

Sprint 1: Authentication and user roles

Sprint 2: Course and content management

Sprint 3: Assignment and quiz modules

Sprint 4: Testing and deployment

Conclusion

Scrum supports teamwork, continuous improvement, and regular delivery of valuable software.

12. API Development and Testing

Aim

To build and test a REST API using Postman.

Sample API Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | `/api/courses` | Fetch all courses |
| GET | `/api/courses/{id}` | Fetch one course |
| POST | `/api/courses` | Create a new course |
| PUT | `/api/courses/{id}` | Update a course |
| DELETE | `/api/courses/{id}` | Delete a course |

Example JSON Request

{
  "title": "Software Engineering",
  "description": "Core concepts of software development",
  "teacher": "Riya Sharma"
}

Postman Testing

Send GET request to fetch data.

Send POST request with JSON body to create data.

Verify response status codes such as 200, 201, 400, and 404.

Validate response body content.

Conclusion

REST APIs allow communication between frontend and backend systems, and Postman helps test them easily.

13. Introduction to DevOps

Aim

To understand basic DevOps and CI/CD with GitHub Actions.

Theory

DevOps combines development and operations practices to improve software delivery speed, reliability, and automation.

CI/CD Basics

CI means Continuous Integration.

CD means Continuous Delivery or Continuous Deployment.

Developers regularly push code to a shared repository.

Automated workflows build, test, and deploy the application.

GitHub Actions Workflow Example

name: CI Pipeline
on: [push]
jobs:
  build:
    runs-on: ubuntu-latest
    steps:
      - uses: actions/checkout@v4
      - name: Setup Node
        uses: actions/setup-node@v4
        with:
          node-version: 20
      - name: Install dependencies
        run: npm install
      - name: Run tests
        run: npm test

Conclusion

DevOps helps automate testing, integration, and deployment, resulting in faster and more reliable releases.

14. AI-assisted Coding using GitHub Copilot

Aim

To understand how AI tools assist developers in writing code.

Usage

GitHub Copilot suggests code while typing in the editor.

It helps generate functions, loops, boilerplate code, and comments.

It improves productivity for repetitive tasks.

Manual vs AI-assisted Coding

| Aspect | Manual Coding | AI-assisted Coding |
| --- | --- | --- |
| Speed | Slower | Faster |
| Boilerplate generation | Manual effort | Auto-suggested |
| Error handling ideas | Developer dependent | Often suggested |
| Learning support | Self-driven | Example-based support |

Observation

AI tools are useful for productivity.

Human review is still necessary for correctness, security, and maintainability.

Conclusion

GitHub Copilot can speed up development, but the final responsibility remains with the developer.

15. LLM-Based Application Development

Aim

To create a small project using a Large Language Model (LLM).

Project Idea

AI Study Assistant for Students

Features

Accepts student questions

Generates topic explanations

Summarizes notes

Creates short quiz questions

Suggests study plans

Working

User enters a question.

The application sends the prompt to an LLM API.

The LLM generates a response.

The result is shown in the interface.

Sample Prompt

`Explain the waterfall model in simple words for a BCA student.`

Technology Stack

Frontend: HTML/CSS/JavaScript

Backend: Node.js or Python

LLM API: Any available LLM service

Conclusion

LLM-based applications can improve learning, assistance, and productivity by generating useful responses from natural language input.

16. Software Testing using Automation Tools

Aim

To understand automation testing using Selenium.

Theory

Automation testing uses tools to run test scripts automatically. It saves time in repetitive testing and improves test coverage.

Selenium Basics

Selenium is used for browser automation.

It can test login forms, navigation, button clicks, and validation messages.

It supports multiple browsers and programming languages.

Sample Selenium Test Flow

Open browser

Visit login page

Enter username and password

Click login button

Verify dashboard page opens

Sample Python Code

from selenium import webdriver
from selenium.webdriver.common.by import By

driver = webdriver.Chrome()
driver.get("https://example.com/login")
driver.find_element(By.NAME, "email").send_keys("student@example.com")
driver.find_element(By.NAME, "password").send_keys("123456")
driver.find_element(By.TAG_NAME, "button").click()
print(driver.title)
driver.quit()

Conclusion

Selenium makes it easier to automate repetitive browser-based testing tasks.

Final Conclusion

This practical file covers major software engineering lab topics including process models, SRS, UML, estimation, planning, testing, Git, Scrum, API development, DevOps, AI-assisted coding, LLM applications, and automation testing. These practicals provide both theoretical understanding and hands-on knowledge required in modern software engineering.